**Progress Report**

Within the scheduled week, the group was able to come up with the needed requirements, to wit: Database View, Database Schema, SQL Definition for each Table, Data Dictionary and the necessary forms for the web-based application.

This week, we made some important clarifications as to the scope of the IAPPSAM System. The group saw that the IAPPSAM System will no longer include the Purchase Process except for the Purchase Request and Purchase Order Forms which are the starting and ending forms respectively of the said process. The reason for this is that the other Purchase Process forms are not integral to the Inventory or to the Annual Procurement Plan Stock Availability Monitoring. Furthermore, time constraints were also taken into account.

On May 2, the group convened with the SPSO personnel and informed them of the above situation. They were amenable to the modifications on the scope of the system. The group then proceeded to make the necessary updates.

During the earlier part of the week, research tasks were assigned to the group members. Research was necessary so as to acquaint the group with technologies that will be needed in developing the system. Actual work began on the 11th of May. Since the previous outputs were already updated by that time, the group proceeded to make the necessary requirements for the scheduled week.

Also, the group sought the use of software such as MagicDraw UML, MS Visio, MySQL Workbench and Adobe Dreamweaver so as to work faster and more efficiently. The mentioned software served as useful tools in producing readable diagrams and illustrations to foster communication between the group members.

The group used the weekends to finalize the requirements for the given week.